## Slide 1: Stark St Beaver Creek Culvert Project Updates
Riad Alharithi
5/20/2017

## Slide 2: Staff Introductions
Road Engineering Program Manager
  Riad Alharithi
Transportation Planning Manager
  Joanna Valencia
Structural Engineer
  Ken Huntley
Water Quality Specialist
  Roy Iwai
Communications Office
  Mike Pullen
Project Manager
  Sara Jeffrey

## Slide 3: Concerns/Questions from the Public
Why does the road need to be closed?
Public notice?
Why does this work take so long?
Impact on local businesses?
Traffic movement during construction?
  Vehicles (trucks and passengers vehicles),
  Pedestrians, Bikes?
  TriMet?
If there are any other concerns or questions during construction, feel free to contact us via email/phone sara.jeffrey@multco.us (503) 988-0215
or the project website comment form:
  https://multco.us/roads/webform/stark-street-culvert-replacement

## Slide 4: Overview
Project background
  Project Purpose
    Community Improvements
    Continuity of future Stark St
  Funding
  Public Outreach
Design Overview
Construction Update
Traffic Control
Questions

## Slide 5: Community Improvements
SOLVE
Troutdale
MHCC
East Mult SWCD
Metro
Notes: Beaver Creek is an important salmon stream in the Sandy River basin. It is the lowest tributary of the Sandy River.

## Slide 6
Juvenile coho and steelhead trout (2010)
Threatened coho and Chinook salmon, steelhead trout, and 10 other species
Beaver Creek is an important tributary of the Sandy River
Stark St culvert is a priority fish barrier
Burke Strobel, Portland Water Bureau. Feb 2015
Project Purpose Why are we doing this project?
Notes: I conducted a fish survey in 2010-2011 and found fish in nearly every habitat we surveyed.

## Slide 7
Culvert and fish ladder at Stark St
Project Purpose Why are we doing this project?
Notes: While our partners are working to restore the stream, how can fish get up this broken fish ladder? This culvert has been on the state priority list of fish migration barriers for many years. This is considered a 100% barrier, but some fish find there way up at certain flows.

## Slide 8
Culvert at Cochran Road
Project Purpose Why are we doing this project?
Notes: The Cochran Rd culvert is a partial barrier – Only 33% passable due to flow velocity. Grant funds were secured and construction will be in 2018.

## Slide 9: Project Purpose Why are we doing this project?
Culvert and fish ladder at Troutdale Rd
Notes: Retrofit of this fish ladder with ODFW – work will be in 2018

## Slide 10: Project Purpose Why are we doing this project?
Supports passage of:
  Beaver dam debris
  Large wood
  Sediment
  Wildlife
The current culvert is undersized for the amount of rainfall we get

## Slide 11: Future Stark St. Why are we doing this project?
Supports future plans to widen Stark Street to accommodate traffic, bicycles, and pedestrians

## Slide 12: Funding(FHWA, County, City)
obligated
        in 2014
Construction funds need to be spent by this year

## Slide 13: Previous Public Outreach
7/19/14 – Article in Oregonian
12/2015 – Project Webpage
Sandy River Basin
City of Troutdale Public Works Webpage
Watershed Council Website Article
Gresham Outlook Article
12/9/15 – Public Meeting at MHCC
4/16/16 – Gresham Saturday Market
8/24/16 – City of Troutdale Facebook Article
8/27/16 – Gresham Saturday Market
4/15/17 – Gresham Saturday Market
6/18/17 – MHCC Strawberry Short Course Stream Tour and Tabling

## Slide 14
Design Overview Why is this work going to take so long?

## Slide 15: Design Overview Why is this work going to take so long?
Habitat Improvements
Stream Restoration

## Slide 16: Utility Coordination Why is this work going to take so long?
Utility Conflicts:
  Gas (NW Natural)
    Relocation completed
  Water (City of Troutdale)
    No impact to services
  Sanitary Sewer (City of Troutdale)
    Bypass plan
    No impact to services
  PGE Power Poles
    Outer edge of project limits
  Frontier/Communications – Concrete encased Fiber
    one week to build a suspension system to keep the duct bank in place during construction

## Slide 17
Why does the road need to be closed?
  37’ of excavation
  Stream bypass In-water work window July 15th-August 31st
Design Overview Why does the road need to be closed?

## Slide 18: Traffic Control – Vehicle Detour Will the route change?
  Vehicle detour
    NE Kane Dr. to SE Cochran Rd. to S. Troutdale Rd.
  route

## Slide 19
Pedestrian/ Bicycle Detour
  SW Corbeth Ln
Traffic Control – Bike/Ped Detour Will traffic be detoured through Corbeth Lane?

## Slide 20: Construction Update
  Contractor selected:
  Pre construction conference was May 8th
  Construction schedule
    Begin Construction mid June
    Completed by the end of October

## Slide 21: Communication Before and During Construction
  Before Construction
    Today’s meeting
      Thank you to Skyland Pub
    Signage
      Fixed signs (very shortly)
      Variable message boards (5 days before construction start)
      Business Open signs when road is closed
  During Construction
    Weekly updates https://multco.us/roads/webform/stark-street-culvert-replacement

## Slide 22: Questions?
If there are any other concerns or questions during construction, feel free to contact us via email/phone
  sara.jeffrey@multco.us (503) 988-0215
or the project website comment form:
  https://multco.us/roads/webform/stark-street-culvert-replacement